## Slide 1: VAPT - Attachments Resolution Plan

## Slide 2: Reported Vulnerability
File Upload to overwrite server files
  Severity Rating – High
  Ease of Exploitation – Moderate (can be exploited only via MITM (Man in Middle Attack) and not be end application users)
File upload path revealed in client request payload

## Slide 3: Resolution Methodologies
Permanent Solution
Methodology
Change attachment control type properties in model - Additional view to hold transformed file name in addition to original filename
Impact
  Model changes by application team
  Service Dlls, Activity DLL, UI JSON Regeneration, application stored procedures and schema
  Application Testing

## Slide 4: Resolution Methodologies
Interim Solution
Uploaded files names will be transformed to {userName}_{timestamp}.{ext} in web server
File upload path will be injected in activity dll instead of in client request payload
Impact
  Model changes by TECH team
  Activity DLL and UI JSON Regeneration (For bulk regeneration TECH can be help)
  Application testing

## Slide 5: Action Plan
Prerequisite
Applicable only for Ext JS6 (Hub) and not for Ext JS2 Version
Model Enablement and Code Generation
Model downtime for applying patches and code generator fixes
Impacted UI list will be shared by TECH team
Bulk generation required or not – For bulk generation, product team must share published ECR numbers for impacted components
Caution
Post model enablement all generated code will have new behaviour
If application deliverables with new behaviour shipped to existing customer, corresponding RT fixes must also be shipped